## Slide 1: Lightening Round

## Slide 2: Initiative: SOA Reference Implementation

## Slide 3
None at this timeaeou
Licensing wall + SLA agreement during membership account onboarding
RxNorm technical availability and syndication
SNOMED CT International FHIR STU3 technical availability
LOINC FHIR STU3 technical availability
Identity provider updates
Milestones Achieved
Upcoming Milestones
Artifacts Delivered
Broader licensing policies
SCM tie-in w/SOLOR release train.
Risks
SOA Implementation Initiative
Platform
Terminology service iteration
Working assumptions on licensing model
Generally readiness to support upcoming SOLOR artifacts as distinct CodeSystem resources
Scope Added
Scope Removed
Dependencies
Good feedback so far on SCT/LOINC terminology service.
Usage licensing assumptions.
Comments about recent VHA changes
New and Noteworthy
Project Summary
Misunderstanding of content licensing terms.
Misalignment w/other HSPC initiatives.
Technical staff availability.
Concerns
Licensing licensing licensing: e.g.: “..no fee is charged for access..”

## Slide 4: Initiative: Terminology and Modeling

## Slide 5
None at this time
SOLOR Developers Launch – November, 14th!
Continuing to develop consensus and interest in SOLOR
Resources to accelerate (collaborative or otherwise)
Milestones Achieved
Upcoming Milestones
Artifacts Delivered
Risks
Terminology and Modeling Initiative
SOLOR
SOLOR presentation to ONC – Steven Posnack and others
Skin/Wound Assessment Extension
Presentation on SOLOR
Skin/Wound Assessment Extension
Scope Added
Scope Removed
Dependencies
SNOMED has changed their policy on modifying SNOMED International release to be consistent with SNOMED License
SNOMED/NLM indicated they wanted content submitted that has been tested, integrated into a coherent model w/ supporting content
New and Noteworthy
Project Summary: SOLOR is an integrated architecture solution that consolidates medical terminologies into one, uniform model and delivers the processes and tools to maintain, update, extend these terminologies.
Need a way to provide click-through license for terminology standards to distribute value sets/refsets?
HSPC registration process for terminology licenses
Concerns

## Slide 6
Clarify/Define QA Process for v.1 release
Define next release
Skin/Wound Assessment Extension v.1 Release Files – November 14th (24 refsets created)
Distribution of Extension
Definition of refsets from SMEs
Wound Trend refset
Wound Episode refset
Periodicity refset
Wound Tunneling refset
Milestones Achieved
Upcoming Milestones
Artifacts Delivered
HSPC registration process for terminology licenses
Risks
Terminology and Modeling Initiative
Skin/Wound Assessment
Scope Added
Scope Removed
Dependencies
SNOMED has changed their policy on modifying SNOMED International release to be consistent with SNOMED License
SNOMED/NLM indicated they wanted content submitted that has been tested, integrated into a coherent model w/ supporting content
New and Noteworthy
Project Summary: To develop SNOMED CT SOLOR Extension to support CIMI Skin/Wound Assessment.
Need a way to provide click-through license for terminology standards to distribute value sets/refsets?
Concerns
SOLOR SNOMED Skin/Wound Assessment Extension Released

## Slide 7
Create/Update Vital sign terminology and mappings in HDD
Request new Content from Standard Terminologies for the CIMI Vital Sign Panel
Finalize CEMs with terminology bindings and translate CEM to CIMI archetypes
Publish Archetypes and build FHIR Profiles
Update Style Guide documentation
Prepare Ballot packaging for project [by 12/03]
Body location value set should contain only arteries. Many intuitions use extremities instead
Milestones Achieved and Artifacts delivered
Upcoming Milestones
Risks
Terminology and Modeling Initiative
Vital Signs
Scope Added
Scope Removed
Dependencies
Project Summary: Develop CIMI logical models bound to standard terminologies in ensuring clinical information systems are based on standards enabling semantic interoperability.
Concerns
Met with HL7 Orders and Observations and obtained approval for Vitals CIMI Project
Finalized Vitals currently presented in FHIR[HR, BP] – 23 distinct models in the HL7 FHIR vital sign panels identified.
Identified all value set identifiers and model bindings.

## Slide 8
IG development complete
Collaboration with SMART on FHIR team
FPAR 2.0 FHIR profiles delivered
Crosswalk document delivered
Lack of maturity in tooling and automated processes
Unable to retrieve value sets from VSAC
Supporting validation testing of FHIR profiles.
Milestones Achieved
Upcoming Milestones
Artifacts Delivered
Dependency on FHIR publish tool to publish HSPC FHIR profiles
Risks
Terminology and Modeling Initiative
Family Practice [FPAR 2.0]
Scope Added
Scope Removed
Dependencies
An HSPC Implementation of FPAR 2.0 resources to help validate the profiles
IG to follow the model of CCDA and Genomics FHIR groups.
Intermountain tools can now automate FHIR profile generation from CEM.
New and Noteworthy
Project Summary: This project is a pilot of the Office of Population Affairs (OPA) family practice annual reporting (FPAR) process in collaboration with American College of Obstetricians and Gynecologists (ACOG).
Issues in ‘FHIR Publishing tool’ keeping us from publishing FPAR Profiles to HL7 FHIR.
Concerns
Phase 1 0 CIMI Models and FHIR Profiles Complete
Working on Implementation Guide
FHIR Profiles in testing

## Slide 9: Initiative: Create Development Resources Environment

## Slide 10
FHIR Terminology Server Live
Argonaut Profile Hosting
Most FPAR Profile
Hosting Profile Validation
CDS Hooks Integration
Argonauts Query Support
Full FPAR/CIMI Profile Support
FHIR Terminology Server (SNOMED RF2, LOINC 1.61, HL7 v2 & v3 FHIR)
Improvements to the HSPC Sandbox
HSPC Sandbox admin role
HSPC Auth server using Mitre OpenID Connect 1.3
Docker Images for HSPC Artifacts
Need to cross coordinate common infrastructure needed for other initiatives.
Long-term resource allocation in question
Production support is growing as user base grows, need more resources (~1000 users)
Milestones Achieved
Upcoming Milestones
Artifacts Delivered
OntoServer as long-term term server.
Terminology & Modeling release, versioning, and distribution process.
Risks
Create Development Resources Environment Initiative
Developer’s Engineering Space
Scope Added
Scope Removed
Dependencies
CDS Hooks:
  Improvements to Bilirubin CDS Service returning each card type sample
  HSPC Sandbox/CDS Hooks Sandbox integrations
Terminology Services
  Profile hosting
  Profile validation
New and Noteworthy
Project Summary: Provide development aids, validation tools, educational resources, and a collaboration space for innovators to ensure the HSPC open ecosystem maintains neutrality while accelerating its adoption.
Establishing sustainability plan (supportive revenue)
Community outreach needs to expand, challenging due to limited resourcing
Concerns

## Slide 11
None at this time
Milestones Achieved
Upcoming Milestones
Artifacts Delivered
Risks
Create Development Resources Environment Initiative
Operations & Maintenance
Scope Added
Scope Removed
Dependencies
New and Noteworthy
Project Summary: Provide development aids, validation tools, educational resources, and a collaboration space for innovators to ensure the HSPC open ecosystem maintains neutrality while accelerating its adoption.
Concerns
Test clusters
Security considerations
HSPC Auth server using Mitre OpenID Connect 1.3
Docker Images for HSPC Artifacts

## Slide 12
None at this time
Milestones Achieved
Upcoming Milestones
Artifacts Delivered
Risks
Create Development Resources Environment Initiative
Providing Educational Resources
Scope Added
Scope Removed
Dependencies
1000+ HSPC Developers accounts
New and Noteworthy
Project Summary: Provide development aids, validation tools, educational resources, and a collaboration space for innovators to ensure the HSPC open ecosystem maintains neutrality while accelerating its adoption.
Concerns
Argonauts Query 1.0.0
FHIR Profiling added to Build section
Increasing interoperability guide
CDS Hooks Integration Blog
Terminology and Profile Blog

## Slide 13
Argonaut CDS Hooks Project
HL7 FHIR Connectathon
HiMSS Interoperability Showcase
None at this time
Milestones Achieved
Upcoming Milestones
Artifacts Delivered
Risks
Create Development Resources Environment Initiative
Outreach
Scope Added
Scope Removed
Dependencies
New and Noteworthy
Project Summary
Concerns

## Slide 14: Initiative: Support Conformance and Certification Testing

## Slide 15
None at this time
N
Deliverables
Milestones
Artifacts Delivered
Risks
Conformance and Certification Testing
A strategy for conformance and certification
A framework for certification
Certified FHIR profiles
None… yet.
Scope Added
Scope Removed
Dependencies
New and Noteworthy
Project Summary
Complexity
OPA FPAR – our first test case
Concerns
Develop a conformance and certification strategy for HSPC.
Summit at Intermountain in July

## Slide 16: Initiative: Support a Vendor and Provider Neutral Marketplace

## Slide 17: Initiative: Tooling

## Slide 18
None at this time
Deliverables
Milestones
Artifacts Delivered
Risks
Tooling Initiative
CEM -> CIMI
CIMI -> FHIR
CEM -> FHIR
Will demo Model Adoption Repository this week
Scope Added
Scope Removed
Dependencies
New and Noteworthy
Project Summary
Concerns
Licensing
Tooling to support HSPC in achieving its goals.
Summit @ Cognitive in September
CIMI Tooling Roadmap

## Slide 19: Initiative: Knowledge Content

## Slide 20
None at this time
d
Milestones Achieved
Upcoming Milestones
Artifacts Delivered
Risks
Knowledge Content Initiative
BPM Health Community (OMG)
BPM in Medicine Community Established and Active.
Initial Activities and Goals for BPM in Medicine Established.
Alpha Version BPM Field Guide Authored.
BPM Use Cases Explored in Area of Pregnancy Management.
Alpha-BPM Field Guide Released.
BPM Pregnancy Use Case Developed.
BPM Milestones added to Alpha HSPC Roadmap (currently in internal review).
Prototype BPMN Process using HSPC Sandbox/FHIR for Data (ePulmonary Embolism-phase 1).
Scope Added
Scope Removed
Dependencies
New and Noteworthy
Project Summary: Analysis and Adaptation of the OMG’s Business Process Management Standards for Medicine.
Choices between FHIR-DSTU 2 and FHIR-STU 3.
Availability of needed CIMI/FHIR models for Information Artifacts.
CIMI/FHIR Models for data Reads/Writes, Orders, Decisions, Etc.
HSPC Sandbox models for Security.
Concerns
Resources for Wide Range of Knowledge Modeling/Piloting initiatives.
Beta-BPM Field Guide.
Beta-HSPC Roadmap.
ePulmonary Embolism-Phase 2.
Rapid Evolution of HL7 CDS Hooks Standard.

## Slide 21
None at this time
A “notation selector/decision tree” to help content creators choose among expression formalisms
Document to format along stakeholder lines: “Content Builders”, “Content users” , and “Content Validators/readers”.
Milestones Achieved
Upcoming Milestones
Artifacts Delivered
Risks
OMG Business Process Management Health (BPM Health)
Alpha Document Published 21 Septmber
Community Alpha Review as part of OMG NOLA Meeting in September
Face-to-Face workshop held November 8-9
BPM Field Guide (Alpha Release) (September 2017)
Community Peer Review Notes (October 2017)
Scope Added
Scope Removed
Dependencies
New and Noteworthy
Project Summary – Steve White
Community has not yet formalized or established a governance/ membership model (to be discussed in December)
Concerns
Limited feedback received on Alpha document
Iterative refinement has helped improve clarity of audience and needed remediations
ACOG is considering use of the “Field Guide” for guideline/workflow development post-Beta and in internal discussion now
Face-to-Face workshop notes (By 17 November)
Document revision expected by 12 December 2017
Anticipating Beta Document release by year-end
Much of the elaborated content of the current “guide” is being delegated to appendices to sharpen focus

## Slide 22
None at this time
d
Milestones Achieved
Upcoming Milestones
Artifacts Delivered
Risks
Knowledge Content Initiative
BPM Health Community (OMG)
BPM in Medicine Community Established and Active.
Initial Activities and Goals for BPM in Medicine Established.
Alpha Version BPM Field Guide Authored.
BPM Use Cases Explored in Area of Pregnancy Management.
Alpha-BPM Field Guide Released.
BPM Pregnancy Use Case Developed.
BPM Milestones added to Alpha HSPC Roadmap (currently in internal review).
Prototype BPMN Process using HSPC Sandbox/FHIR for Data (ePulmonary Embolism-phase 1).
Scope Added
Scope Removed
Dependencies
New and Noteworthy
Project Summary – Claude Nanjo
Choices between FHIR-DSTU 2 and FHIR-STU 3.
Availability of needed CIMI/FHIR models for Information Artifacts.
CIMI/FHIR Models for data Reads/Writes, Orders, Decisions, Etc.
HSPC Sandbox models for Security.
Concerns
Resources for Wide Range of Knowledge Modeling/Piloting initiatives.
Beta-BPM Field Guide.
Beta-HSPC Roadmap.
ePulmonary Embolism-Phase 2.
Rapid Evolution of HL7 CDS Hooks Standard.

## Slide 23
None at this time
Milestones Achieved
Upcoming Milestones
Artifacts Delivered
Risks
Knowledge Content Initiative
KNART
Scope Added
Scope Removed
Dependencies
New and Noteworthy
Project to create of over 90 standards-based representations of clinical knowledge spanning cardiology, neurosurgery, gastroenterology, neurology, mental health, women’s health, endocrinology, and primary care for VA.
Concerns
Coordination / roles / responsibilities continue to present challenges
Clinical content (L1 artifacts) elicitation nearly complete
Authoring/terminology modeling efforts initiated
HL7 PSS for standard roadmap approved
KNART Lifecycle Plan
KNART Validation Plan
HL7 Project Scope Statements for KAS standard evolution and composite KNART roadmap
Conceptual Structure Documents (L2 artifacts)
KNARTs (L3 artifacts)
HL7 recommendations
Information vs terminology model boundaries
Constraints on alternative expression syntax
Governance/approval plan
Requirements/ prototype for KNART authoring being investigated
Requirements/ prototype for KNART consumption/deployment being investigated
KNARTs to reference VA Analysis Normal Form models
Investigation into feasibility for isosemantic inter-conversion with FHIR/CIMI
Referencing of FHIR resources and profiles / CIMI models within KNARTS
No external team dependencies
Significant collaboration with VA teams, HL7 working groups (FHIR, CIMI, CDS)

## Slide 24: CIIC

## Slide 25
None at this time
CIIC meeting at HL7 Partners in Interoperability, NOLA Dec 5-6
CIIC meeting at LDS Hospital in SLC, Jan 10-12
None
None
Milestones Achieved
Upcoming Milestones
Artifacts Delivered
Risks
Clinical Information Interoperability Council
Imaging Information Interoperability Initiative (i4) meeting Sept 20-21 Wash DC
2 Webinars – Stan Huff, Russ Leftwich
2 Advisory Council meetings
Weekly Planning Committee meetings
Draft Value Proposition – Steve Bratt
Draft Governance proposal – Steve Bratt
Notes from Funding brainstorming session
Scope Added
Scope Removed
Dependencies
Added new members to the planning committee: Frank Opelka, Jimmy Tcheng, Julia Skapik, Steve Hasley
New and Noteworthy
Project Summary – Stan Huff
Failure to make progress and to integrate into existing interoperability projects
Lack of funding
Concerns
New AMA Integrated Health Model Initiative (IHMI)

## Slide 26
None at this time
Deliverables
Milestones
Artifacts Delivered
Risks
i4
Scope Added
Scope Removed
Dependencies
New and Noteworthy
Project Summary
Concerns

## Slide 27
None at this time
Deliverables
Milestones
Artifacts Delivered
Risks
Cancer DTR
Scope Added
Scope Removed
Dependencies
New and Noteworthy
Project Summary
Concerns

## Slide 28: Activity and Plan Management

## Slide 29
None at this time
Milestones Achieved
Upcoming Milestones
Artifacts Delivered
Risks
Activity and Plan Management
First meeting at last HSPC
None
Scope Added
Scope Removed
Dependencies
New and Noteworthy
Create implementation guide for CarePlan activities informed by existing standards and implementations
Consistent focus
Concerns
First full draft implementation guide

## Slide 30: Roadmap
Aneel Advani

## Slide 31
None at this time
Created “Phase-oriented” view to focus on what the HSPC community would delivery and when
Folding in more business impact/outcome themes into the document (not yet done)
Milestones Achieved
Upcoming Milestones
Artifacts Delivered
Risks
Roadmap
Alpha Document Published (30 September
HSPC Roadmap Alpha Document (30 Sept)
HSPC Transition Map (Alpha .1 version) (4 October)
Scope Added
Scope Removed
Dependencies
New and Noteworthy
Project Summary
Year-end community acceptance dependent on HSPC establishing a voting process
Concerns
Limited feedback received on Alpha document
Early December document revision /community walkthrough (Dec 8)
Removed dates for out-year phases beyond Phase 1 to allow for more flexibility based on resourcing ambiguity, based on feedback.